Team: **Uniquez**

Project/App name: **OurHouse**

Week: January 19th - 25th 2020

(Names, Student ID):

(Jonathan Lim, 100937925):

**Worked on this week:**

* (~3 hours) Completed a user scenario and functional property 5 for Deliverable 1.
* (~3 hours) Completed the presentation slide for functional property 5.
* (~2 hours) Worked with team to finalize Deliverable 1 and the presentation.

**Working on next week:**

* Developing Mock up for functional property 5 along with creating the XML Skeleton

(Victor Olaitan, 101088982):

**Worked on this week:**

* (~3 hours) Completed functional property 4 and the Why Android section for Deliverable 1.
* (~3 hours) Completed the presentation slide for functional property 3.
* (~2 hours) Worked with team to finalize Deliverable 1 and the presentation.

**Working on next week:**

* Developing Mock up for functional property 3 along with creating the XML Skeleton

(Robert Wallace, 101070210):

**Worked on this week:**

* (~3 hours) Completed a user scenario and non functional properties for Deliverable 1.
* (~3 hours) Completed the presentation slide for functional property 4.
* (~2 hours) Worked with team to finalize Deliverable 1 and the presentation.

**Working on next week:**

* Developing Mock up for functional property 4 along with creating the XML Skeleton

(Sebastian Gadzinski, 101083974):

**Worked on this week:**

* (~3 hours) Completed the functional properties 1, 2, 3 for Deliverable 1.
* (~3 hours) Completed the presentation slide for the About Us.
* (~2 hours) Worked with team to finalize Deliverable 1 and the presentation.

**Working on next week:**

* Developing Mock up for functional properties 1,2 along with creating the XML Skeleton